[POSOT] – Reporting

CONTACTS/Doc Info

| ROLE | Name: Alias |
| --- | --- |
| Author | Adarsh Devashish (v-adevashish) |
| Reviewer | Sumit Kandwal (v-skandwal) |
| Sign-off provider | Soham Kishor Butala (v-sbutala) |
| Version | 1.2 |

| PROJECT INFO | Value |
| --- | --- |
| ADO Item | Business Scenario 40568: Co-Marketing v1.2 - Investment & Pipeline Reporting Enhancements |

## Table of Contents

Approach Document ...........................................................................................................................3
 BRD Location ....................................................................................................................................  3 Business Request ..............................................................................................................................  3 Approach...........................................................................................................................................  3

# Approach Document

## BRD Location

Business Scenario 40568: Co-Marketing v1.2 - Investment & Pipeline Reporting Enhancements

## Business Request -

Co-Marketing v1.2 is a comprehensive enhancement to the Co-Marketing Investment & Pipeline dashboard scheduled for FY26 Q4 across two sprints. The initiative delivers (1) production environment sync, (2) standardized OU/SU geo hierarchy alignment for Investment and Pipeline data, (3) Partner Business Model classification ingestion, (4) Solution Area and Solution Play at referral grain, (5) new ROI and opportunity measures for the Exec table, (6) updated wireframes, (7) PMYT Excel template rebuild with mandatory-field validation, (8) pipeline-investment filter alignment, (9) Pipeline and Investment grid updates (OU/SU/CSA), (10) regional vs. worldwide investment visibility by OU, and (11) an end-user onboarding guide. Pipeline ROI is the confirmed primary leadership metric. Stakeholders: Colleen Tyler (executive sponsor), Weber Huang (metrics lead), Justin Ross (sign-off authority on mockups), Savvy Him (sprint planning), Adarsh Devashish (DE lead).

## Approach -

The work is decomposed into 11 functional requirements split across two sprints, executed under the standard 10-milestone SDLC track (M1 - M10). Each requirement is mapped to the milestone(s) where it lands; the milestone summary table closes the section.

## Sprint 1 - Functional Approach

### 1. Production Environment Sync (Technical Debt) [M5]

Audit Prod vs Dev vs UAT semantic model definitions; produce diff report.

Commit Prod-only DAX / measure changes (including $ Shared Oppty) back into Dev.

Validate in Dev, promote to UAT, then to Prod via deployment pipeline; goal = zero diff across all three environments.

### 2. Alignment to OU & SU [M5, M6]

Map standardized OU and SU geo hierarchy fields across Investment and Pipeline source tables.

Backfill historical records to keep prior-period reporting consistent.

Update PMYT PowerApp to capture submissions at the correct OU/SU grain.

Refresh report slicers and grids to surface OU/SU-aligned geo.

### 3. Partner Type (Business Model) [M5]

Source: PartnerBusinessModel from RPO; current state limited to "Global Channel".

Target: ReportingPartnerOneCD - ingest while preserving PartnerOneId grain.

Implement dense_rank vs. bridge-table approach pending Adarsh decision (see Clarification).

Map business-friendly display names for slicer use.

### 4. Solution Area and Play for Referral [M5]

Add DealSolutionArea and DealSolutionPlay to DimPartnerDealCD at referral grain.

Decision required for deals without an associated opportunity (include / exclude).

Accommodate taxonomy changes (e.g., Modern Work -> AI Workforce) at ingestion time.

### 5. Exec Table Update - New Measures [M5, M6]

Add measures: Referral #, Referral $, Stage 1 Oppty, Stage 2 Oppty, Oppty ROI, Win ROI.

Deprecate Budget and Estimation visuals across all report pages.

Pipeline ROI confirmed as primary leadership metric per Weber / Justin alignment.

### 6. Wireframes [M3]

Updated mockups: main dashboard (OU/SU slicers, new Exec table), Pipeline + Investment grids (OU/SU/CSA), regional vs. WW visual, PMYT template layout.

Sign-off by Justin Ross required before any DE / BI development; PMYT design reviewed by Savvy Him.

## Sprint 2 - Functional Approach

### 7. Pipeline Filter Criteria Alignment [M5, M6]

Pipeline filter set must equal the Investment filter set so cross-analysis is consistent.

Apply alignment in both the data layer (filter logic) and report UI (slicer behaviour).

### 8. PMYT Excel Template [M5]

Rebuild template with cascading dropdowns (geo / segment / solution area).

Mandatory-field validation enforced at submission time.

Ready-to-Upload integrity check prior to intake; deployed to production intake channel in M9.

### 9. Grid Updates [M5, M6]

Pipeline grid: add OU, SU, CSA columns.

Investment grid: update per wireframe spec.

### 10. Regional vs. WW Investment Visibility [M5, M6]

Build data foundation by OU - regional totals and worldwide totals side-by-side.

Render visual per wireframe; available on Exec and Investment Detail pages.

### 11. Onboarding Guide [M10]

End-user documentation covering all v1.2 changes - new slicers, measures, grid columns, regional vs. WW visual, PMYT template usage, filter alignment.

Delivered alongside DataOps handover and operational runbook in M10.

## SDLC Milestone Summary (M1 - M10)

| Milestone | Title | Primary Output |
| --- | --- | --- |
| M1 | Requirement Analysis & Setup | ADO hierarchy, scope of all 11 reqs, approach drafts, workback plan |
| M2 | Upstream Access & Data Validation | Validated source access (RPO PartnerBusinessModel, DimPartnerDealCD, Investment/Pipeline, PMYT) + DQ assessment |
| M3 | Design & Wireframes | Wireframes signed off by Justin Ross; PMYT design approved by Savvy |
| M4 | Fabric Workspace & Capacity Planning | Capacity sign-off; Dev/UAT/Prod deployment pipeline validated |
| M5 | DE Development, Validation & Publish | Tech debt sync, OU/SU alignment, PartnerBusinessModel, Solution Area/Play, ROI measures, pipeline filter alignment, grid data, PMYT template |
| M6 / M6-II | BI Development, Validation & Publish | Semantic model + report visuals (Exec table, slicers, grids, regional vs WW); PLT < 10s; BI COE sign-off |
| M7 | UAT Reviews | Stakeholder validation; sign-off from Colleen, Weber, Savvy; zero P1 defects |
| M8 | Create / Update Data Dictionary | All new dimensions, measures, grid columns, PMYT schema documented; lineage updated |
| M9 | Production Release & Notifications | v1.2 GA, PMYT template live, refresh validated, release comms sent |
| M10 | Post Production Handover & Onboarding | Onboarding guide delivered; DataOps handover; operational runbook |

## Clarification-

PartnerBusinessModel ingestion: confirm dense_rank vs. bridge-table approach to preserve PartnerOneId grain (Adarsh).

Deals with no associated opportunity in DimPartnerDealCD - include or exclude in Solution Area/Play ingestion?

Taxonomy mapping (Modern Work -> AI Workforce) - confirm cutover timing and back-compat for prior periods.

PMYT PowerApp deployment SLA - Platform team approval window for v1.2 release.

Final list of mandatory fields and cascading-dropdown source tables for the PMYT template (Savvy).

Confirmation of new visuals and dimension columns to be exposed on the Investment Details / drilldown page.

## Source Mapping

| Source | Target | Field / Measure |
| --- | --- | --- |
| RPO.PartnerBusinessModel | ReportingPartnerOneCD | PartnerBusinessModel (preserve PartnerOneId grain) |
| Upstream Partner Deal | DimPartnerDealCD | DealSolutionArea, DealSolutionPlay (referral grain) |
| OU / SU master dimension | Investment, Pipeline | OU, SU (+ CSA on Pipeline grid) |
| Investment fact | Exec table | Referral #, Referral $, Oppty ROI, Win ROI |
| Investment + Pipeline fact | Exec table | Stage 1 Oppty, Stage 2 Oppty |
| PMYT PowerApp intake | Lakehouse Files -> Table | New PMYT v1.2 schema (cascading dropdowns + mandatory fields) |
| Investment by OU | Report - Regional vs WW visual | Regional total, Worldwide total by OU |

## Changes required for Reporting and Downstream

Report - deprecate Budget / Estimation visuals; add Exec table v2 (Referral #, $, Stage 1&2 Oppty, Oppty ROI, Win ROI); new slicers (Partner Business Model, Solution Area, Solution Play, OU, SU); regional vs. WW investment by OU visual; Pipeline grid OU/SU/CSA; Investment grid updates

Semantic model - add new dimensions and relationships (PartnerBusinessModel, DealSolutionArea, DealSolutionPlay) and all new measures.

Filter behaviour - Pipeline filter set = Investment filter set (data + UI)

PMYT - PowerApp updated for OU/SU grain; Excel template rebuilt with cascading dropdowns + mandatory validation; deployed in M9.

Documentation - data dictionary updated for all new elements (M8); end-user onboarding guide delivered (M10); operational runbook handed to DataOps.

Acceptance - UAT sign-off from Colleen Tyler, Weber Huang, Savvy Him; zero P1 defects at Go-Live; zero data regression from v1.1.

## TestCases

- Test Case 39193: [Co-Marketing Dashboard]: Verify if the slicer has blank values

- Test Case 39428: [Co-Marketing Dashboard]: Verify the slicer Validation in Power Bi reports

- Test Case 39429: [Co-Marketing Dashboard]: Verify if the visuals are loading as per the requirement

- Test Case 39430: [Co-Marketing Dashboard]: Validate Filter level validation for Co-Marketing Performance Dashboard

- Test Case 39431: [Co-Marketing Dashboard]: Validate if the tooltips are working as per the requirement

- Test Case 39435: [Co-Marketing Dashboard]: Validate if the Bookmark/Hyperlink are working as per the requirement

- Test Case 39436: [Co-Marketing Dashboard]: Verify if the UI/UX of report matches the Mock-up

- Test Case 39437: [Co-Marketing Dashboard]: Verify Summary page is working properly